## Slide 1
Other System Engineering Activities
Zhenkun Wang (王振坤)

## Slide 2
C1. Define business
needs and requirements
C2. Define stakeholder
needs and requirements
C3. Define system requirements
C4. Conduct system-level synthesis
C5. Conduct System Design Review (SDR)
Conceptual Design
To Preliminary Design
Identify Major Stakeholders and Constraints
Elicit Business Needs
Scope System
Define Business Requirements
Finalize Business Needs and Requirements
Define Stakeholder Needs
Define Stakeholder Requirements
Finalize Stakeholder Needs and Requirements
C1.2. Define Stakeholder Needs and Requirements (SNR)

## Slide 3
Identify Major Stakeholders and Constraints
Elicit Business Needs
Scope System
Define Business Requirements
Finalize Business Needs and Requirements
Define Mission, Goals, and Objectives
Define Preliminary Operational Scenarios
Define Preliminary Validation Criteria
Define Preliminary Life-cycle Concepts
Identify Major Stakeholders
Identify Business and Project Constraints
Identify External Constraints
Identify Design Constraints
Develop Context Diagram
Define System Boundary
Define External Interfaces
Feasibility Analysis
Business Requirements Specification (BRS)
C1.2. Define Stakeholder Needs and Requirements (SNR)
Notes: Example, ATM

## Slide 4
C1. Define business
needs and requirements
C2. Define stakeholder
needs and requirements
C3. Define system requirements
C4. Conduct system-level synthesis
C5. Conduct System Design Review (SDR)
Conceptual Design
To Preliminary Design
Identify Major Stakeholders and Constraints
Elicit Business Needs
Scope System
Define Business Requirements
Finalize Business Needs and Requirements
Define Stakeholder Needs
Define Stakeholder Requirements
Finalize Stakeholder Needs and Requirements
Establish Requirements Framework
Perform Requirements Analysis and Allocation
Draft System Requirement Specification (SyRS)
Conduct System Requirements Reviews (SRR)
C3. Define System Requirements

## Slide 5
C1. Define business
needs and requirements
C2. Define stakeholder
needs and requirements
C3. Define system requirements
C4. Conduct system-level synthesis
C5. Conduct System Design Review (SDR)
Conceptual Design
To Preliminary Design
Identify Major Stakeholders and Constraints
Elicit Business Needs
Scope System
Define Business Requirements
Finalize Business Needs and Requirements
Define Stakeholder Needs
Define Stakeholder Requirements
Finalize Stakeholder Needs and Requirements
C4. Conduct System-level Synthesis
Establish Requirements Framework
Perform Requirements Analysis and Allocation
Draft System Requirement Specification (SyRS)
Conduct System Requirements Reviews (SRR)
Conduct System-level Synthesis

## Slide 6
C1. Define business
needs and requirements
C2. Define stakeholder
needs and requirements
C3. Define system requirements
C4. Conduct system-level synthesis
C5. Conduct System Design Review (SDR)
Conceptual Design
To Preliminary Design
Identify Major Stakeholders and Constraints
Elicit Business Needs
Scope System
Define Business Requirements
Finalize Business Needs and Requirements
Define Stakeholder Needs
Define Stakeholder Requirements
Finalize Stakeholder Needs and Requirements
C5. Conduct System Design Review (SDR)
Establish Requirements Framework
Perform Requirements Analysis and Allocation
Draft System Requirement Specification (SyRS)
Conduct System Requirements Reviews (SRR)
Conduct System-level Synthesis
Conduct System Design Review (SDR)

## Slide 7
Preliminary Design
Detailed Design
Construction and Production
Utilization Phase
Retirement
System Management
Project Management
Agenda for today

## Slide 8
Preliminary Design
Detailed Design
Construction and Production
Utilization Phase
Retirement
System Management
Project Management
Agenda for today

## Slide 9: The starting point
We have obtained a system-level functional definition of the system
Various potential solutions are provided, and the most preferred solution is selected.
Preliminary Design continues to translate system-level requirements into design requirements for the elements (subsystems).
Functional design
Physical design
What
How
System-level
Subsystem-level

## Slide 10: Preliminary Design
Subsystem Requirements Analysis
Requirement Allocation
Interface Identification and Design
Subsystem-level Synthesis and Evaluation
Preliminary Design Review (PDR)
Preliminary Design
Detailed Design
Elaborate (decomposed and derived) from the system level to the subsystem level and so on until all functions are defined.

## Slide 11: Preliminary Design
Subsystem Requirements Analysis
Requirement Allocation
Interface Identification and Design
Subsystem-level Synthesis and Evaluation
Preliminary Design Review (PDR)
Preliminary Design
Detailed Design
The requirement allocation here is based on a preliminary physical architecture formulated by the designers, rather than logical RBS headings.
Elaborate (decomposed and derived) from the system level to the subsystem level and so on until all functions are defined.

## Slide 12: Preliminary Design
Subsystem Requirements Analysis
Requirement Allocation
Interface Identification and Design
Subsystem-level Synthesis and Evaluation
Preliminary Design Review (PDR)
Preliminary Design
Detailed Design
The requirement allocation here is based on a preliminary physical architecture formulated by the designers, rather than logical RBS headings.
Elaborate (decomposed and derived) from the system level to the subsystem level and so on until all functions are defined.
The interfaces (e.g., physical, electrical, electronic, and software interfaces) between the elements should be identified. Additional requirements on the design of the elements may arisen.

## Slide 13: Preliminary Design
Subsystem Requirements Analysis
Requirement Allocation
Interface Identification and Design
Subsystem-level Synthesis and Evaluation
Preliminary Design Review (PDR)
Preliminary Design
Detailed Design
The requirement allocation here is based on a preliminary physical architecture formulated by the designers, rather than logical RBS headings.
Elaborate (decomposed and derived) from the system level to the subsystem level and so on until all functions are defined.
The interfaces (e.g., physical, electrical, electronic, and software interfaces) between the elements should be identified. Additional requirements on the design of the elements may arisen.
Subsystem-level synthesis results in a Preliminary Design that meets the subsystem-level requirements. Three options are available.

## Slide 14: Subsystem options
Commercial-off-the-shelf (COTS)
readily available
risk may be reduced
maintenance and support
validated in the operation
Modified COTS
Developmental Items
not be perfectly suitable
out-dated technology
constrained by ownership
limited documentation
more suitable
maintenance and support may be voided
take more time and cost
match the desired criteria precisely
All aspects are understood well
Increase technical risk
take more time and cost
maintenance and support are voided

## Slide 15: Subsystem optimization
Commercial-off-the-shelf (COTS)
readily available
risk may be reduced
maintenance and support
validated in the operation
Modified COTS
Developmental Items
not be perfectly suitable
out-dated technology
constrained by ownership
limited documentation
more suitable
maintenance and support may be voided
take more time and cost
match the desired criteria precisely
All aspects are understood well
Increase technical risk
take more time and cost
maintenance and support are voided
Iterate to make optimal use of all the design options in subsystem design

## Slide 16: Preliminary Design
Subsystem Requirements Analysis
Requirement Allocation
Interface Identification and Design
Subsystem-level Synthesis and Evaluation
Preliminary Design Review (PDR)
Preliminary Design
Detailed Design
The requirement allocation here is based on a preliminary physical architecture formulated by the designers, rather than logical RBS headings.
Elaborate (decomposed and derived) from the system level to the subsystem level and so on until all functions are defined.
The interfaces (e.g., physical, electrical, electronic, and software interfaces) between the elements should be identified. Additional requirements on the design of the elements may arisen.
Subsystem-level synthesis results in a Preliminary Design that meets the subsystem-level requirements. Three options are available.
PDR assesses the solution in terms of technical risk and the satisfaction of the FBL, finalizes the preliminary design in the form of requirements specifications for each of subsystems.
ABL

## Slide 17
Preliminary Design
Detailed Design
Construction and Production
Utilization Phase
Retirement
System Management
Project Management
Agenda for today

## Slide 18: Detailed Design
The detailed design finalizes the design of specific components that make up subsystems, so that the solution is ready for construction and production.
  define the lower-level components through specifications and design data;
  procure the components, or modify them if needed, develop the unavailable components;
  finalize the design of all interfaces necessary to support system integration;
  integrate all the items for design verification, and system-level test and evaluation;
  redesign and retest may be needed.
  conduct the Critical Design Review (CDR) to form the Product Baseline (PBL).
Ensure that the items can be manufactured using available technology and resources;

## Slide 19
Construction and Production
The production baseline has been established (and the production may have been proven using protype). We have
  detailed design documents (e.g., drawings and software design documents);
  detailed parts lists, materials specifications, and process specifications to explain how to produce and construct the system.
The system can move into Construction and Production.

## Slide 20
Preliminary Design
Detailed Design
Construction and Production
Utilization Phase
Retirement
System Management
Project Management
Agenda for today

## Slide 21
Construction and Production
Some system development aims to produce only one copy of the system (one-off system). The construction may blend with the detailed design and integration.
  For example, building a large building, a prototype may be developed to support detailed design and integration.
  This prototype may pass trough all the test and evaluation and be finished to provide to customer for acceptance.
Other system development may aim to produce many copies of the system.
  A car is an example.
  One or two prototypes may be used. Even a small batch of cars are produced as prototypes to support design verification and validation.

## Slide 22
Construction and Production
Typical construction and production issues that need to be addressed and monitored:
  availability of production tools and equipment;
  material availability (lead times);
  human resources;
  availability of skill sets (including any training);
  process control;
  inspection and test.

## Slide 23
Construction and Production
During the production and construction stage, the system will be subjected to a number of important system management activities, including acceptance tests and configuration audits.
  The acceptance tests aim at confirming the ability of the system to satisfy the original requirements.
  The configuration audits are conducted to ensure that the system has been built in accordance with the approved specifications.
    the functional configuration audit
    the physical configuration audit

## Slide 24
Preliminary Design
Detailed Design
Construction and Production
Utilization Phase
Retirement
System Management
Project Management
Agenda for today

## Slide 25
Utilization Phase
Once the system has passed the necessary testing and audits, it is ready to enter the Utilization Phase that includes operational use, maintenance and modifications.
Modifications may be needed to
  address changes in requirements and environments
  enhance supportability

## Slide 26
Preliminary Design
Detailed Design
Construction and Production
Utilization Phase
Retirement
System Management
Project Management
Agenda for today

## Slide 27
Retirement
Either the original need disappears or the system we have developed is no longer viable to operate and support. Retirement is required.
Potential disposal methods:
  Sold as a second-hand item
  Use in a different role
  Destroy, scrap and recycle
Can be expensive because of things like hazardous materials, sensitive content, environmental constraints/laws.
Once a system is being disposed of, the life cycle of that system for that role has ended.

## Slide 28
Preliminary Design
Detailed Design
Construction and Production
Utilization Phase
Retirement
System Management
Project Management
Agenda for today

## Slide 29: System Management
System management is responsible for ensuring that the system delivers the expected outcomes without exposing parties to excessive risk.
Key system management issues include:
  Verification and Validation
  Managing the configuration of the system
  Managing technical risk

## Slide 30: Verification and validation
  verify against the documentation produced during the design process
  validate against the original needs, goals and objectives
built the system right (verify)
built the right system (validate)

## Slide 31: Verification and validation
Developmental test and evaluation (DT&E): involves progressively checking the system as it passes through the design, development, production and delivery.
Acceptance test and evaluation (AT&E): aims to confirm that the built system meets specified requirements.
Operational test and evaluation (OT&E): is conducted for a period of time following acceptance of the system.

## Slide 32: Configuration management
The configuration management is the act of controlling and managing the configuration items (physical or functional) that comprise the system. It is about maintaining version control of the established system.
The main aims of configuration management are to control changes to characteristics of selected system components; and to record and report on the change processing and implementation status.

## Slide 33: Configuration management
Different designs of windows could happen if changes have been made to the documents without involving all of the parties in the change process.

## Slide 34: Configuration management
Managing the configuration of the system
  We start by identifying what we are going to place under control.
  We then establish and maintain an accurate picture of the configuration of all of those items
  We also establish a means of formally considering change proposals to the configuration of those items. We ensure that changes to configuration items can be conducted in an effective, systematic, measurable, and documented change management process.
  Configuration management also involves periodically auditing the process to make sure it’s working properly.
Check that everyone is using the agreed documentation in performing their work. Confirm that the material being used and the construction process being employed is in accordance with the design documentation.

## Slide 35: Configuration management
Changes without informed and agreed by all the involved parties would be a disaster.
The documentation should be updated in a timely manner and provided to all parties.

## Slide 36: Risk Management
  Risk is the chance of something happening that will impact on us achieving the objectives.
  Risks are normally thought as a function of both likelihood of the risk and the impact it occur. Based on likelihood and impact, we determine severity.

## Slide 37: Risk Management
  Establish Criteria
  Risk identification
  Risk assessment
  Risk treatment
  Progressively Review
Different Scenario different criteria

## Slide 38: Risk Treatment
  Managing technical risk
    The most severe risks need to be managed by
      Avoiding them
      Reducing them (likelihood and/or impact)
      Transferring them
not to proceed with the activity that introduced the unacceptable risk, choosing an alternative more acceptable activity.
implementing a strategy that is designed to reduce the likelihood or consequence of the risk to an acceptable level.
implementing a strategy that shares or transfers the risk to another, such as outsourcing the management, developing contracts with insuring against the risk. The third-party accepting the risk should be aware of and agree to accept this obligation.

## Slide 39: Progressively Review
  Progressively reviewing the technical program
    conduct reviews at logical points in the design and development process.
    try to pick up problems, conflicts and errors in the design and development effort as early as possible.
The earlier we detect issues, the cheaper and easier they are to fix.

## Slide 40
Preliminary Design
Detailed Design
Construction and Production
Utilization Phase
Retirement
System Management
Project Management
Agenda for today

## Slide 41
Project Management
Time Management
Cost Management
Risk Management
Quality Management

## Slide 42
Time Management
 Define Activities  Estimate Activity Durations  Develop Schedule  Control Schedule
Time Management ensures the timely completion of the project.

## Slide 43
Time Management
Time Management ensures the timely completion of the project.
 Schedule once finalized is set as a baseline  Progress of work are tracked against the baseline  Analysis and forecasting is done in progress reports.

## Slide 44
Cost Management
Cost Management includes the processes involved in estimating, budgeting, and controlling costs so that the project can be completed within the approved budget.
Estimate cost
Convert it into budget
Load the cost into schedule
Control cost

## Slide 45
Risk Management
Risk Management is concerned with identifying, analyzing and responding to project risks.
Identify Risks Perform Risk Analysis Plan Risk responses Monitor and Control Risks

## Slide 46
Quality Management
Project Quality Management ensures the project will satisfy NEEDS for which it was undertaken. The project’s processes and products meet written specifications.
Planning quality management: Identifying which quality standards are relevant to the project and how to satisfy them; a metric is a standard of measurement. Performing quality assurance: Periodically evaluating overall project performance to ensure the project will satisfy the relevant quality standards. Performing quality control: Monitoring specific project results to ensure that they comply with the relevant quality standards.

## Slide 47
PM Knowledge Areas

## Slide 48
Preliminary Design
Detailed Design
Construction and Production
Utilization Phase
Retirement
System Management
Project Management
Agenda for today